Agenda 2-20-23

**Progress updates since Thursday < 10 mins**

Michael worked worked on backend made websocket and packet system

Galmo Integrated his mobile screens with shivas mobile project

Keane got the mobile to login from the database using encrypted passwords

Connor made more progress with users accounts but is waiting on chris

Lincoln downloaded our code and trying to understand it

Josh worked on the sign up screen on mobile

**Userdata:**email/password for login

Email is the primary key for users

**What are we going to talk about to Vajda < 10 mins**

Be ready to share you screen to do code review with Vajda

**Plan going forward < 10 mins**

Michael will continue implementing the different kind of packets

Galmo working on mobile screens

Keane will get job data from database to get the pins to show up on the map more functions to the database

Connor will get in touch with chris to move forward

Lincoln will create schemas for the database so we know what data we will be working with

Josh will help work on packet system

Noon Wednesday Keane Michael Josh