**Professor Vajda Weekly Meeting #6**

February 21st, 2023 / 10:00 AM / Zoom

# **Attendees**

Keane Wesselius, Conner Gordon, Michael Camarata, Lincoln Huber, Galmo Said, Joshua Ruymen, Professor Szilard Vajda

## Accepting of Previous Meeting Minutes

### 10:00 AM - 10:04 AM

## **Progress Since Previous Meeting**

### 10:04 AM - 10:39 AM

* Code Demos
  + Michael showed backend implementation and packet architecture.
    - Plans to continue work on backend implementation and required packets.
  + Keane showed backend database Integration.
    - Should consider implementing email code verification.
    - Plans to work further on required backend database functionality.
  + Josh showed mobile signup implementation with required packet work.
    - Should replace any hardcoded values with variables.
    - Plans to work with Michael and Keane on backend packets / database work.
  + Conner showed sign in and sign up pages working with the database with a mock server.
    - Plans to implement user types and jobs in the database
  + Galmo showed mobile login, earning, and profile pages.
    - Should consider implementing the ability to take a screenshot in-app for profile picture.
    - Plans to continue implementing and working with networked data to implement functionality in the mobile app.
  + Lincoln showed the combined desktop application with Chris’s dashboard and Conner’s login with backend integration.
    - Plans to continue working on desktop frontend integration and functionality.

## **By Next Meeting**

### 10:39 AM - 10:46 AM

* Should communicate more with each other.
* Need to have a functional demo by March 7th.
* Should send video / text progress updates to Taban if we cannot meet with them weekly.