**Professor Vajda Weekly Meeting #5**

February 14th, 2023 / 10:00 AM / Zoom

# **Attendees**

Keane Wesselius, Conner Gordon, Michael Camarata, Chris Payne, Lincoln Huber, Galmo Said, Josh Ruymen, Shiva Shrestha, Professor Szilard Vajda

## **Progress Since Previous Meeting**

### 10:04 AM - 10:22 AM

* Michael and Lincoln worked on the initial backend implementation.
* Chris worked on Desktop UI and Conner Worked on Login Screen with MongoDB Integration.
* Keane and Josh worked on connecting Expo with MongoDB.
* Galmo worked on implementing screens for profiles and Shiva worked on multi-route optimization and map work.

## Hours Worked

### 10:22 AM - 10:29 AM

* Working 8-12 hours per week is normal for the project.
* By next meeting, should be able to show progress at the code level (what functions were implemented by who, what they do, etc).

## Final Presentation

### 10:29 AM - 10:32 AM

* Will be due during the week of finals (3-6-23?), will present on the final week of school (3-14-23?).

## **By Next Meeting**

### 10:32 AM - 10:37 AM

* Be prepared to show what functions were done by individual members and what those functions do for the project.